Voice Recognition for Robot Control — VRC-4

Conclusion Summary

Khushal Singh, Raka Sarkar, Taibaz Pathan

Frankfurt University of Applied Sciences (Frankfurt UAS)  |  March 2026

1. EXECUTIVE SUMMARY

The AIS VRC-4 project developed a fully offline, CPU-resident voice recognition pipeline that interprets spoken navigation commands and executes them on a simulated robot (ROSWITHA) in Gazebo via a ROS 2 Humble node graph. The system uses faster-whisper (OpenAI Whisper base, int8 quantisation) for speech transcription, rapidfuzz for fuzzy intent matching, and a three-state safety state machine requiring explicit YES/NO confirmation before any robot motion. The project was executed as a seven-day parallel development sprint across three modules, with integration occurring on Day 4.

The core ASR module achieved 86.7% overall recognition accuracy on a noise-augmented evaluation dataset comprising 15 audio samples across three SNR conditions (0, 10, and 20 dB), surpassing the 85% project target. All end-to-end latencies remained below 2.2 seconds on commodity CPU hardware, well within the 5-second requirement. The confidence gating mechanism ensured that all low-SNR transcription failures were converted to safe NO_COMMAND rejections, preventing false robot motion.

2. KEY FINDINGS AND METRICS ACHIEVED

| Metric | Result Achieved | Target |
| --- | --- | --- |
| Overall ASR accuracy (augmented set) | 86.7% (13/15) | > 85% |
| SNR 20 dB accuracy (light noise) | 100% (5/5) | > 85% |
| SNR 10 dB accuracy (medium noise) | 100% (5/5) | > 85% |
| SNR 0 dB accuracy (heavy noise) | 60% (3/5) | > 70% (partial) |
| End-to-end latency (max observed) | 2.01 seconds | < 5 seconds |
| False commands from failed audio | 0 issued | < 2% |
| Emergency stop bypass | Implemented | Required |
| CPU-only deployment | Achieved | Required |

The SNR 0 dB target of >70% was partially met: 60% raw accuracy was observed, but critically, both failures produced confidence scores of 0.300 and 0.340 — far below the 0.75 gate threshold. In the deployed pipeline, these would be rejected as NO_COMMAND, yielding an effective false activation rate of 0%. The 60% raw figure reflects worst-case acoustic conditions that the confidence gate handles safely.

3. OBJECTIVES MET / NOT MET

| Objective | Owner | Status |
| --- | --- | --- |
| Define 5-command fixed vocabulary | All | ✅ Met |
| Achieve >85% accuracy on clean/augmented audio | Khushal | ✅ Met (86.7%) |
| Demonstrate noise robustness at SNR 0 dB | Khushal | ⚠️ Partial (60% raw, 0% false cmds) |
| Minimize false activations to <2% | Khushal / Taibaz | ✅ Met (0% false cmds) |
| Implement YES/NO confirmation state machine | Taibaz | ✅ Met |
| Emergency stop bypass (conf > 0.9) | Taibaz | ✅ Met |
| 5-second timeout in WAITING_CONFIRMATION | Taibaz | ✅ Met |
| ROS 2 package vrc_system with all nodes | Raka | ✅ Met |
| Gazebo simulation of ROSWITHA | Raka | ✅ Met |
| End-to-end pipeline latency < 5 seconds | All | ✅ Met (<2.2 s) |
| 100 evaluation samples (full sprint target) | All | ⏳ Day 5 (20 done) |
| 8-speaker dataset for cross-speaker eval | Khushal | ⏳ Day 5 (1 speaker done) |

4. SAFETY ASSESSMENT

The safety state machine provides two independent protection mechanisms. First, the confidence gate (threshold 0.75) filters out low-certainty ASR outputs before they reach the intent classifier, converting acoustic failures to silent NO_COMMAND rejections. This mechanism correctly handled all four low-confidence cases observed in evaluation (confidence range 0.300–0.572), preventing any false robot motion.

Second, the mandatory confirmation stage ensures that every motion command requires explicit YES confirmation from the operator before execution. A 5-second timeout automatically cancels unconfirmed commands, ensuring the robot defaults to stationary rather than executing a command the operator may not have intended.

Third, the emergency stop override provides an immediate safety response: 'stop' detected with confidence ≥ 0.90 bypasses the confirmation wait and immediately publishes zero velocity, reducing emergency response latency to the ASR inference time alone (~0.3 s).

| Safety Feature | Mechanism | Status |
| --- | --- | --- |
| Confidence gating | Reject if ASR conf < 0.75 | ✅ Active — 0 false cmds in evaluation |
| Confirmation required | YES/NO before any motion | ✅ Active — all commands confirmed |
| Confirmation timeout | 5 s → IDLE, no motion | ✅ Active |
| Emergency stop override | conf > 0.9 → immediate halt | ✅ Active |
| ROS 2 topic isolation | Strict publisher-subscriber separation | ✅ Active |

5. RECOMMENDATIONS FOR FUTURE WORK AND DEPLOYMENT

- Expand dataset to 8 speakers × 5 commands before final accuracy evaluation. Cross-speaker data is essential for real-world deployment confidence.

- Integrate live microphone input using ROS 2 audio_capture to replace pre-recorded WAV injection. Test streaming latency and reverberation effects.

- Deploy on physical TurtleBot in the AIS laboratory. Real-world motor noise and acoustic reflections will reveal additional failure modes not captured in simulation.

- Benchmark Whisper tiny vs. base model to characterise the accuracy-latency tradeoff for future projects requiring lower-latency responses.

- Conduct dedicated false activation testing using out-of-vocabulary speech, music, and TV audio to quantify the system's resistance to non-command acoustic events.

- Consider adding a visual confirmation indicator to the Gazebo interface so that the operator can verify what command the system understood before issuing YES.

- Extend vocabulary to include speed modifiers ('move forward slowly') and waypoint navigation ('go to position A') for more expressive robot control.

6. CRITICAL LESSONS LEARNED

Two findings from this sprint have implications for all future voice-controlled robotics projects:

Lesson 1 — Post-Processing is Non-Negotiable: The Whisper model appends punctuation characters to transcribed text (e.g., trailing full stops, exclamation marks). Without a simple regex strip, exact-match accuracy was only 26.7%. This single-line fix raised accuracy to 86.7%. Any deployment using Whisper for command recognition must strip punctuation before comparison.

Lesson 2 — Raw Audio Quality Dominates Accuracy: A mumbled or unclear clean recording (TurnRight.wav) produced high-confidence wrong predictions (confidence 0.38, predicted 'stop' instead of 'turn right') at moderate and light noise levels. This is more dangerous than a low-confidence rejection: high-confidence wrong predictions bypass the confidence gate. Data collection protocols must enforce quality checks — clear pronunciation, quiet environment, phone close to mouth — before any augmentation pipeline is applied.

VRC-4 Sin Sar Pat ConcSumm  |  Frankfurt UAS  |  AIS Research Project  |  March 2026